KOMPLAI

Larry: Inventory Business Support

ERP API Integration Plan

Zoho Books  |  ERPNext  |  QuickBooks Online

February 2026

INTERNAL  |  CONFIDENTIAL

# 1. Executive Summary

This document outlines the API integration plan to extend Larry's capabilities to inventory-based businesses across three ERPs: Zoho Books, ERPNext, and QuickBooks Online (QBO). It identifies the specific API endpoints required, maps them to Larry's product functionalities, and organises the work into a phased rollout plan.

Larry currently consumes a core set of financial APIs (invoices, bills, expenses, bank accounts, bank transactions, chart of accounts, and journals) that serve service-based businesses well. Inventory businesses, however, operate with a fundamentally different data model: they have physical goods moving through procurement, warehousing, and fulfilment cycles before financial transactions are recorded. Without the APIs that capture this pre-financial activity, Larry cannot provide accurate cash flow analysis, margin intelligence, or close tracking for these customers.

## Current API Consumption

| API Module | Purpose | Status |
| --- | --- | --- |
| Invoices | Receivables data | Active across all ERPs |
| Bills | Payables data | Active across all ERPs |
| Expenses | Reconciled bank voucher details | Active (selective use) |
| Bank Accounts | Account listing (not transactions) | Active across all ERPs |
| Bank Transactions | Reconciled transaction vouchers | Active across all ERPs |
| Chart of Accounts | COA structure | Active across all ERPs |
| Journals | Manual journal entries | Active across all ERPs |

## Phased Approach Overview

Phase 1 (Core Inventory) introduces the fundamental order-to-cash and procure-to-pay cycle APIs: Items, Sales Orders, Purchase Orders, Credit Notes/Memos, and Vendor Credits. These are required to make Larry's existing features (cash flow, MIS, Close Tracker) accurate for inventory businesses.

Phase 2 (Inventory Intelligence) adds Contacts/Customer master data and Customer Payments to enable net-new analytics: working capital analysis, inventory turnover, dead stock detection, and gross margin intelligence.

Phase 3 (Advanced Inventory) extends into advanced inventory features for power users: warehouse management, stock adjustments, composite items/BOMs, and delivery/shipment tracking. This phase has ERP-specific scope (Zoho Inventory API, ERPNext stock module, QBO Plus/Advanced features).

PHASE 1: Core Inventory APIs

These APIs represent the minimum viable set to make Larry functional for inventory businesses. Without them, cash flow projections miss committed spend, MIS reports lack COGS, and Close Tracker cannot track procurement-related phases.

### 1.1  Items / Products

The foundational API for inventory businesses. Items carry stock levels, unit pricing, COGS accounts, reorder points, and preferred vendor information. Without this, Larry cannot calculate gross margins, track inventory positions, or include COGS in MIS reports.

|  | Zoho Books | ERPNext | QuickBooks Online |
| --- | --- | --- | --- |
| Endpoint | /items | /api/resource/Item | /v3/company/{id}/item |
| Key Fields | item_type (goods/service) stock_on_hand reorder_level purchase_rate rate (selling) account_id (COGS) | item_code, item_group stock_uom valuation_method opening_stock last_purchase_rate default_warehouse | Type (Inventory/Service) QtyOnHand UnitPrice PurchaseCost AssetAccountRef ExpenseAccountRef (COGS) |
| Operations | List, Get, Create, Update, Delete | List, Get, Create, Update, Delete (generic resource API) | Create, Read, Update, Query, Delete |
| Auth Scope | ZohoBooks.settings.READ | Resource API (session/token) | com.intuit.quickbooks.accounting |

### 1.2  Sales Orders

Sales Orders capture confirmed customer demand before invoicing. For inventory businesses, the cycle is: Estimate > Sales Order > Delivery > Invoice. Larry currently starts at Invoice, missing the entire order backlog. This is critical for cash flow forecasting (expected future receipts) and close tracking (fulfillment status).

|  | Zoho Books | ERPNext | QuickBooks Online |
| --- | --- | --- | --- |
| Endpoint | /salesorders | /api/resource/Sales Order | /v3/company/{id}/estimate |
| Key Fields | salesorder_number customer_id line_items (item_id, qty, rate) status (draft/open/invoiced) date, shipment_date | customer items (item_code, qty, rate) delivery_date status per_delivered per_billed | Note: QBO uses Estimates as the closest equivalent; no native Sales Order entity. CustomerRef, Line items, TxnDate, ExpirationDate, TxnStatus |
| Notes | Can convert SO to Invoice directly via API | Tracks % delivered and % billed per line item | QBO lacks native SO; Estimate serves as quote. Consider SalesReceipt for cash sales. |

### 1.3  Purchase Orders

Purchase Orders represent committed but not-yet-billed spend. For inventory businesses, this is a significant cash flow blind spot: a company may have $200K in open POs that will not appear in Larry's burn analysis until the corresponding bill lands. POs also carry delivery dates and receipt status, which feed into close tracking (goods receipt matching) and spend drift detection (vendor pricing trends).

|  | Zoho Books | ERPNext | QuickBooks Online |
| --- | --- | --- | --- |
| Endpoint | /purchaseorders | /api/resource/Purchase Order | /v3/company/{id}/purchaseorder |
| Key Fields | vendor_id, purchaseorder_number line_items (item_id, qty, rate) delivery_date status, location_id | supplier items (item_code, qty, rate, warehouse) schedule_date status, per_received, per_billed | VendorRef, DocNumber Line (ItemBasedExpenseLine) TxnDate, DueDate POStatus (Open/Closed) |
| Notes | Supports location-based tracking for multi-location businesses | Tracks % received and % billed; links to Purchase Receipt and Bill | Available in QBO Plus and Advanced only; not in Simple Start or Essentials |

### 1.4  Credit Notes / Credit Memos

Credit Notes (Zoho/ERPNext) and Credit Memos (QBO) record customer returns and refunds. Without this data, Larry overstates receivables and cannot track return rates or their margin impact. For inventory businesses with physical goods, return volumes can be material.

|  | Zoho Books | ERPNext | QuickBooks Online |
| --- | --- | --- | --- |
| Endpoint | /creditnotes | /api/resource/Sales Invoice (is_return=1) | /v3/company/{id}/creditmemo |
| Key Fields | creditnote_number customer_id line_items status, balance, total | return_against (original invoice) items with negative qty customer, posting_date is_return flag on Sales Invoice | CustomerRef Line items TotalAmt RemainingCredit Balance |
| Notes | Separate entity from invoices | Not a separate doctype; uses Sales Invoice with is_return=1 flag | Separate entity (CreditMemo) |

### 1.5  Vendor Credits / Debit Notes

Vendor Credits (Zoho/QBO) or Debit Notes (ERPNext) record purchase returns and vendor refunds. These are the payables-side equivalent of credit notes. Without them, Larry overstates payables and cannot accurately track vendor performance or purchase return rates.

|  | Zoho Books | ERPNext | QuickBooks Online |
| --- | --- | --- | --- |
| Endpoint | /vendorcredits | /api/resource/Purchase Invoice (is_return=1) | /v3/company/{id}/vendorcredit |
| Key Fields | vendor_credit_number vendor_id, line_items total, balance | return_against supplier, items is_return flag | VendorRef, DocNumber Line items TotalAmt, Balance |
| Auth Scope | ZohoBooks.debitnotes.READ (note: uses debitnotes scope) | Resource API (session/token) | com.intuit.quickbooks.accounting |

PHASE 2: Inventory Intelligence APIs

Phase 2 adds the data sources needed for net-new inventory analytics. These APIs enable Larry to provide working capital analysis, inventory turnover metrics, customer payment behavior insights, and gross margin intelligence that inventory businesses cannot get from Phase 1 APIs alone.

### 2.1  Contacts / Customers / Vendors

While Larry implicitly accesses customer/vendor data through invoices and bills, explicit Contacts API access unlocks: customer-level credit limits and payment terms (needed for working capital modeling), vendor performance scoring, customer segmentation for margin analysis, and outstanding balance tracking independent of individual transactions.

|  | Zoho Books | ERPNext | QuickBooks Online |
| --- | --- | --- | --- |
| Endpoint | /contacts | /api/resource/Customer and /api/resource/Supplier | /v3/company/{id}/customer and /vendor |
| Key Fields | contact_name, company_name payment_terms outstanding_receivable_amount outstanding_payable_amount credit_limit | customer_name, customer_group payment_terms credit_limit supplier_group, supplier_type | DisplayName, CompanyName Balance (outstanding) PrimaryEmailAddr Term (payment terms ref) |

### 2.2  Customer Payments / Payment Entries

Payment data enables Larry to compute Days Sales Outstanding (DSO), track collection efficiency, predict future cash inflows based on historical payment patterns, and power the aging analysis that inventory businesses rely on for working capital management.

|  | Zoho Books | ERPNext | QuickBooks Online |
| --- | --- | --- | --- |
| Endpoint | /customerpayments | /api/resource/Payment Entry | /v3/company/{id}/payment |
| Key Fields | payment_id, customer_id amount, date invoice_id (linked) payment_mode, bank_charges | payment_type (Receive/Pay) party_type, party paid_amount, references (links to specific invoices) | CustomerRef TotalAmt, TxnDate Line (LinkedTxn to Invoice) PaymentMethodRef |

### 2.3  Estimates / Quotations

Estimates represent the earliest stage of the sales pipeline before a Sales Order is confirmed. For inventory businesses that quote before ordering, this provides pipeline visibility. Lower priority than Sales Orders but valuable for demand forecasting and conversion analysis.

|  | Zoho Books | ERPNext | QuickBooks Online |
| --- | --- | --- | --- |
| Endpoint | /estimates | /api/resource/Quotation | /v3/company/{id}/estimate |
| Notes | Separate from Sales Orders; can be converted to SO or Invoice | Quotation doctype; converts to Sales Order | Same entity used for both estimates and as SO-equivalent (QBO has no native SO) |

### 2.4  Goods Receipt / Delivery Notes

These APIs track the physical movement of goods: receipts from vendors and deliveries to customers. They are essential for 3-way matching (PO to Receipt to Bill), fulfillment tracking, and inventory count accuracy during close.

|  | Zoho Books | ERPNext | QuickBooks Online |
| --- | --- | --- | --- |
| Goods Receipt | Not available in Zoho Books API (only via Zoho Inventory) | /api/resource/Purchase Receipt | Not available as standalone; recorded through Bill creation |
| Delivery Note | Not available in Zoho Books API (only via Zoho Inventory) | /api/resource/Delivery Note | Not available as standalone; recorded through Invoice/SalesReceipt |
| Notes | Major gap. Requires Zoho Inventory add-on for physical goods tracking. | Full support. Purchase Receipt creates Stock Ledger entries. Delivery Note deducts stock. | QBO simplifies: goods receipt is implicit in bill payment flow. |

PHASE 3: Advanced Inventory APIs

Phase 3 covers advanced inventory capabilities for power users. These APIs are ERP-specific and vary significantly in availability and depth. Build only if customer demand warrants it. ERPNext has the deepest native support; Zoho requires the paid Inventory add-on; QBO has limited advanced inventory features.

### 3.1  API Availability Matrix

| Capability | Zoho Books | ERPNext | QBO |
| --- | --- | --- | --- |
| Warehouses / Multi-location | Zoho Inventory API /warehouses | /api/resource/Warehouse | Location entity (QBO Plus+) |
| Stock Adjustments | Zoho Inventory API /itemadjustments | /api/resource/Stock Reconciliation | Inventory Qty Adjust (manual) |
| Stock Ledger / Valuation | Not available via API | /api/resource/Stock Ledger Entry | Not available via API |
| Composite Items / BOM | Zoho Inventory API /compositeitems | /api/resource/BOM | Bundle items (limited) |
| Item Groups / Variants | Zoho Inventory API /itemgroups | /api/resource/Item Group + Item Variant | Category / Sub-Item |
| Packages / Shipments | Zoho Inventory API /packages, /shipmentorders | /api/resource/Packing Slip | Not available |
| Stock Entry / Transfers | Zoho Inventory API /transferorders | /api/resource/Stock Entry | Transfer (QBO Advanced) |

### 3.2  Integration Notes by ERP

Zoho: Advanced inventory features require a separate API (Zoho Inventory API v1 at zohoapis.com/inventory/v1/). This is a different API with its own rate limits (separate from Zoho Books), requires a paid Zoho Inventory subscription from the customer, and uses separate OAuth scopes (ZohoInventory.*). The additional complexity is significant. Recommendation: defer unless Zoho inventory customers represent more than 20% of target ICP.

ERPNext: Has the deepest native inventory support of the three ERPs. All stock operations (Stock Entry, Stock Ledger Entry, Stock Reconciliation, Warehouse, BOM) are first-class doctypes accessible through the same generic resource API pattern. The Stock Ledger is particularly powerful: every inventory movement creates a Stock Ledger Entry with warehouse, valuation rate, and qty_after_transaction. This makes ERPNext the easiest ERP to build advanced inventory intelligence for.

QuickBooks Online: Has the most limited inventory model. No native stock ledger, no warehouse API (Locations are a basic construct), no BOM support, and no stock transfer entity in lower tiers. Advanced inventory features (FIFO costing, serial/lot tracking) are only available in QBO Advanced and are not fully exposed via API. Additionally, Intuit's 2025 API pricing changes now meter read/query operations (CorePlus calls), which affects cost of high-frequency inventory data pulls.

# 2. Larry Feature Impact Analysis

This section maps each of Larry's existing and planned features to the specific API endpoints needed to support inventory businesses, and identifies what changes are required.

## 2.1  Existing Features Requiring Enhancement

| Feature | Current Data Sources | Gap for Inventory | New APIs Needed | Phase |
| --- | --- | --- | --- | --- |
| Cash Flow & Burn Analysis | Invoices, Bills, Bank Transactions | Misses committed cash flows: open POs (future outflows) and confirmed SOs (future inflows). Inventory carrying cost not factored. | Purchase Orders, Sales Orders, Items | Phase 1 |
| Growth & Churn Analysis | Invoices (revenue as proxy) | No product-level profitability. Cannot distinguish high-revenue / low-margin customers from low-revenue / high-margin ones. | Items (COGS), Credit Notes (returns) | Phase 1 |
| MIS Report Automation | All current APIs | MIS for inventory business without COGS, gross margin, or inventory position on balance sheet is incomplete. | Items, Sales Orders, Purchase Orders | Phase 1 |
| Close Tracker | Invoices, Bank Txns, Journals | Missing inventory-specific close phases: stock count/reconciliation, COGS computation, PO receipt matching (3-way match), stock valuation adjustments. | Items, Purchase Orders, Purchase Receipts (ERPNext) | Phase 1-2 |
| Spend Drift (Monday Brief) | Bills, Expenses | Cannot detect raw material price changes or vendor pricing drift. Most actionable spend signal for product companies. | Items (unit price history), Purchase Orders (price trends) | Phase 1 |

## 2.2  New Capabilities for Inventory Businesses

| New Capability | Description | APIs Required | Phase |
| --- | --- | --- | --- |
| Working Capital Analysis | Working Capital = Inventory + Receivables - Payables. The single most important metric for inventory businesses. Larry can compute and trend this. | Items, Invoices, Bills, Contacts | Phase 2 |
| Inventory Turnover | Turnover ratio = COGS / Average Inventory. Tracks how efficiently stock converts to sales. Can alert when turnover drops below historical norms. | Items, Invoices (COGS) | Phase 2 |
| Dead Stock / Slow-Moving Alerts | Proactive Monday Brief item: flag SKUs with no movement in 60/90/120 days and quantify tied-up capital. Directly saves money. | Items (stock qty, last activity) | Phase 2 |
| Gross Margin Intelligence | Product-level, customer-level, and category-level margin analysis. Answers: which products are profitable? Which customers buy high-margin vs. low-margin mix? | Items (COGS), Invoices, Credit Notes | Phase 1-2 |
| Order Fulfillment Tracking | Track overdue SOs pending shipment and POs pending receipt. Surface: '14 SOs pending, 3 overdue by 5+ days' or 'PO #4521 expected 10 days ago.' | Sales Orders, Purchase Orders, Delivery Notes (ERPNext) | Phase 2 |
| Reorder Point Alerts | Alert when stock levels fall below reorder points. Can factor in lead time and current sales velocity for smarter replenishment. | Items (stock, reorder_level), Sales Orders (demand) | Phase 2-3 |

# 3. ERP-Specific Considerations

## 3.1  Zoho Books

- Rate limit: 100 requests/minute/organization. Inventory-heavy syncs (items + SOs + POs + credit notes) will consume this quickly. Implement intelligent caching and delta-sync strategies.

- Vendor Credits use the OAuth scope ZohoBooks.debitnotes (not vendorcredits). This is a naming inconsistency to watch for during implementation.

- Advanced inventory (warehouses, composite items, item groups, packages) requires the Zoho Inventory API v1 which is an entirely separate API with separate auth, rate limits, and requires a paid Zoho Inventory subscription from the customer.

- Sales Orders can be directly converted to Invoices via API, which is useful for the JV Automation feature.

- Delivery Challans and Goods Receipt Notes are only available through Zoho Inventory, not Zoho Books. This means 3-way matching (PO > GRN > Bill) is not possible with Zoho Books APIs alone.

## 3.2  ERPNext

- Best native inventory support of the three ERPs. All inventory operations are first-class doctypes accessible through the standard /api/resource/{DocType} pattern. No separate inventory API needed.

- Stock Ledger Entry is a game-changer: every stock movement creates an entry with warehouse, valuation_rate, qty_after_transaction, and stock_value. This enables real-time inventory valuation without manual computation.

- Perpetual inventory system: stock movements automatically create GL entries. This means the Stock Ledger and GL are always in sync, simplifying close tracking.

- Credit Notes and Debit Notes are not separate doctypes. They are Sales Invoices and Purchase Invoices with is_return=1. The API query must filter by this flag.

- Purchase Receipt and Delivery Note are separate doctypes with full API support, enabling proper 3-way matching and fulfillment tracking out of the box.

## 3.3  QuickBooks Online

- No native Sales Order entity. The Estimate entity serves as the closest equivalent (quote/proposal). This is a fundamental architectural difference: QBO treats the flow as Estimate > Invoice (skipping the confirmed-order stage). Larry's abstraction layer must handle this mapping.

- Purchase Orders are only available in QBO Plus and Advanced plans. QBO Simple Start and Essentials users will not have PO data. Larry must gracefully degrade for these users.

- 2025 API pricing change: Intuit now meters read/query operations (CorePlus calls). Write operations remain free. This directly impacts cost of inventory data synchronization, which is read-heavy. Factor this into pricing and sync frequency decisions.

- No stock ledger or inventory valuation API. COGS is tracked implicitly through the Item entity's PurchaseCost and the COGS account reference, but there is no transaction-level stock movement log.

- Credit Memo (customer returns) and Vendor Credit (purchase returns) are separate, well-supported entities with full CRUD operations.

# 4. Implementation Summary

## 4.1  Complete API Matrix by Phase

| API / DocType | Zoho Books | ERPNext | QBO | Phase |
| --- | --- | --- | --- | --- |
| Items | /items | /api/resource/Item | /v3/.../item | Phase 1 |
| Sales Orders | /salesorders | /api/resource/Sales Order | Estimate (no native SO) | Phase 1 |
| Purchase Orders | /purchaseorders | /api/resource/Purchase Order | /v3/.../purchaseorder | Phase 1 |
| Credit Notes | /creditnotes | Sales Invoice (is_return=1) | /v3/.../creditmemo | Phase 1 |
| Vendor Credits | /vendorcredits | Purchase Invoice (is_return=1) | /v3/.../vendorcredit | Phase 1 |
| Contacts | /contacts | Customer + Supplier | /v3/.../customer + vendor | Phase 2 |
| Customer Payments | /customerpayments | /api/resource/Payment Entry | /v3/.../payment | Phase 2 |
| Estimates | /estimates | /api/resource/Quotation | /v3/.../estimate | Phase 2 |
| Purchase Receipt | N/A (Zoho Inventory) | /api/resource/Purchase Receipt | N/A (implicit) | Phase 2 |
| Delivery Note | N/A (Zoho Inventory) | /api/resource/Delivery Note | N/A (implicit) | Phase 2 |
| Warehouses | Zoho Inventory API | /api/resource/Warehouse | Location entity | Phase 3 |
| Stock Ledger | N/A | /api/resource/Stock Ledger Entry | N/A | Phase 3 |
| Stock Adjustments | Zoho Inventory API | /api/resource/Stock Reconciliation | Manual adjustment | Phase 3 |
| BOM / Composite | Zoho Inventory API | /api/resource/BOM | N/A | Phase 3 |
| Stock Entry | Zoho Inventory API | /api/resource/Stock Entry | Transfer (Advanced) | Phase 3 |

## 4.2  Phase Timeline Recommendation

| Phase | Target | New APIs | Larry Features Unlocked |
| --- | --- | --- | --- |
| Phase 1 | April 2026 launch (align with Project Hail Mary Phase 1) | 5 new API modules per ERP | Accurate cash flow for inventory businesses, COGS in MIS, basic inventory close phases, spend drift with material cost tracking |
| Phase 2 | May-June 2026 (align with Project Hail Mary Phase 2) | 5 additional API modules | Working capital analysis, inventory turnover, dead stock alerts, gross margin intelligence, order fulfillment tracking, DSO/collection analysis |
| Phase 3 | Q3 2026 (demand-driven, ERPNext first) | 5 advanced modules (ERP-specific) | Multi-warehouse intelligence, BOM costing, stock transfer analytics, advanced valuation reporting |

## 4.3  Key Risks and Decisions

- QBO Sales Order gap: QBO has no native Sales Order. The team must decide whether to use Estimate as a proxy (losing confirmed-vs-quoted distinction) or accept that QBO inventory users will have a reduced feature set for order-based analytics.

- Zoho Inventory API dependency: Phase 3 features for Zoho require a completely separate API integration (Zoho Inventory v1). This is not an extension of the current Zoho Books integration. Evaluate whether the customer base justifies this investment.

- QBO API cost model: Intuit's 2025 pricing change meters read operations. Inventory data sync is read-heavy. Model the per-customer API cost and factor into pricing. High-frequency sync (every 15 mins) for a customer with thousands of items could become expensive.

- Abstraction layer complexity: ERPNext uses is_return flags on existing doctypes for credit/debit notes, QBO uses separate entities, and Zoho uses separate endpoints. The data normalization layer must handle these differences cleanly to avoid per-ERP feature branching throughout Larry's codebase.

- Rate limiting: Zoho's 100 req/min limit is the tightest constraint. An inventory business with 5,000+ items, active SOs, POs, and credit notes will consume this quickly during initial sync. Implement prioritized sync (items first, then orders, then historical data) with exponential backoff.